# 3. Feasibility Study

This feasibility study evaluates the Real-Time Progress Monitoring System proposed for Dr. Viljoen Combined School. It follows the six required feasibility areas and is based on the confirmed stakeholder problem, the SRS, and the Project Risk Register.

## Review of the Current Project

| Question | Group Finding |
| --- | --- |
| What is the main problem being addressed? | Parents only find out about their children's marks at the end of term, often because results are lost, not relayed, or communicated informally by the learner. This delays parental awareness of academic difficulty. |
| What are the main Flutter functions? | User login for teachers and parents; teacher screens to capture and update marks; parent dashboard to view linked learners' subjects, marks and performance. |
| What are the main ASP.NET functions? | Processing requests from the Flutter app, applying business rules and input validation, enforcing role-based access, and communicating with the Supabase database. |
| What information will Supabase manage? | Users, teachers, parents, learners, subjects, parent-learner relationships, assessments and learner marks. |
| What are the stakeholder's expectations? | Teachers want an efficient, low-effort way to capture and correct marks. Parents want timely, secure access to only their own children's academic information (SRS Stakeholder Needs, §6). |
| What skills does the group currently have? | Flutter UI development and basic ASP.NET API development and relational database design. Secure API authentication and Supabase row-level security are less developed within the group. |
| What does the Microsoft Project schedule show? | Remaining phases cover system design, Flutter development, ASP.NET development, Supabase integration, testing and corrections, and final presentation preparation. |
| What are the main project constraints? | Limited development time, limited access to real school data, dependency on internet access, limited real-user testing, data protection requirements, and integrating three separate technologies (SRS §5.5). |
| Which functions appear most difficult? | Role-based access control enforced consistently across Flutter, ASP.NET and Supabase, and correctly linking each parent to only their own children (FR2, FR7). |
| Which functions require skills the group still needs to develop? | Supabase row-level security policies and secure authentication/authorisation in the ASP.NET API. |
| Which functions may require more time than is available? | End-to-end integration testing across all three layers, and structured usability testing with an actual teacher. |

## Technical Feasibility

| Question | Group Finding |
| --- | --- |
| Does the group have the required Flutter skills? | Partially — some members have prior Flutter experience; core UI screens are within reach. |
| Does the group have the required ASP.NET skills? | Partially — basic API development is understood; secure role-based access needs further learning. |
| Can the group work with Supabase? | Yes — Supabase's free tier and PostgreSQL basics are understood by the group. |
| Can Flutter and ASP.NET connect to the same Supabase backend? | Yes — Flutter will call the ASP.NET API, which alone communicates with Supabase, keeping data access centralised. |
| Are suitable development computers available? | Yes — group members have their own laptops. |
| Are suitable test devices available? | Partially — Android phones and emulators are available; testing on real low-end devices is limited. |
| Is reliable internet access available? | Yes for development; parent-side internet access at the school cannot be fully confirmed. |
| Which technical skills still need to be learned? | Supabase row-level security and secure ASP.NET authentication/authorisation. |
| Which functions may be too technically difficult? | None are considered infeasible; the RBAC/integration work is the main challenge but is achievable within scope. |

Decision: Feasible with changes — prioritise learning secure authentication and access control early, and keep the scope limited to marks management.

## Operational Feasibility

| Question | Group Finding |
| --- | --- |
| Will the prototype address the stakeholder's problem? | Yes — it replaces the current delayed, informal process with real-time, role-restricted access to marks. |
| Who will use the mobile application? | Teachers (marks capture/update) and parents (viewing linked learners' marks). |
| Who will use the web application? | The ASP.NET component is primarily a backend/API in the current design; whether a separate web interface is needed (e.g., for administrators) still needs to be confirmed with the stakeholder. |
| Do the intended users have suitable devices? | Teachers likely have access to school computers; parents are assumed to have a compatible smartphone, which is not guaranteed for every household. |
| Do users have suitable internet access? | Assumed but not fully confirmed, particularly for parents (SRS assumptions, §5.6). |
| Will the proposed solution fit the organisation's current activities? | Yes — it digitises an existing manual process (recording and distributing marks) rather than replacing it entirely. |
| Will users require guidance or training? | Minimal for parents given a simple dashboard; teachers will need brief onboarding to the marks-capture workflow. |
| Are any proposed functions unsuitable for the intended users? | Automated notifications for every academic event were excluded to avoid overwhelming users (SRS refined scope, §11). |

Decision: Feasible with changes — confirm parents' device and internet access with the stakeholder, and provide short teacher onboarding.

## Economic Feasibility

| Resource | Available? | Action Required |
| --- | --- | --- |
| Internet access or data | Available (group) | None — parent-side data costs to be noted as a future consideration. |
| Transport to the stakeholder | Available | Schedule stakeholder visits/calls in advance. |
| Development computers | Available | None. |
| Test devices | Partially available | Borrow a low-end Android device for accessibility testing. |
| Required software | Available (free) | None — Flutter SDK, .NET SDK, Supabase free tier. |
| Supabase resources | Available (free tier) | Monitor free-tier usage limits. |
| Presentation resources | Available | None — university facilities. |
| Other project resources | None currently required | N/A |

Decision: Feasible — all required resources are available at little or no cost.

## Schedule Feasibility

| Question | Group Finding |
| --- | --- |
| Is enough time available for system design? | Yes — allocated early in the Microsoft Project schedule. |
| Is enough time available for Flutter development? | Yes, though scheduled tightly alongside integration work. |
| Is enough time available for ASP.NET development? | Yes — scheduled in parallel with Flutter development. |
| Is enough time available for Supabase integration? | Allocated, but at risk if the RBAC/security learning curve is steeper than expected. |
| Is enough time available for testing and corrections? | Allocated, with limited buffer for unexpected issues. |
| Is enough time available for stakeholder feedback? | Yes — feedback points are scheduled at key milestones. |
| Are too many functions currently included? | No — the scope was already trimmed via the Requirements Change Log (RC01–RC07). |
| Which functions may need to be simplified, postponed or removed? | Assessment history (FR8) and search/selection convenience features (FR9) can be treated as stretch goals if time runs short. |

Decision: Feasible with changes — treat FR8 and FR9 as stretch goals to protect the schedule buffer.

## Legal Feasibility

| Question | Group Finding |
| --- | --- |
| Will the prototype collect personal information? | Yes — learner names, marks, subjects, and parent-learner relationships. |
| Is all the information necessary? | Yes — scope was deliberately reduced to only what is needed for marks monitoring (Change Log RC02, RC07). |
| Who should be allowed to access the information? | Teachers (their own learners), parents (only their linked children), and administrators (system-level access), enforced through role-based access control. |
| Will test data be used during development? | Yes — dummy/fictional learner data will be used; real learner records will not be used for development or testing. |
| How will passwords and private keys be protected? | Stored as environment variables/secrets, never committed to the GitHub repository. |
| Does the project involve confidential stakeholder information? | Yes — real school and process details were discussed with the stakeholder but will not be published. |
| Is private stakeholder information being kept out of GitHub? | Yes — only documentation and non-identifying/sample data will be pushed to the repository. |

Decision: Feasible with changes — strictly enforce dummy data during development and confirm no real learner data reaches GitHub or submitted evidence.

## Ethical Feasibility

| Question | Group Finding |
| --- | --- |
| Does the stakeholder understand the purpose of the project? | Yes — confirmed through stakeholder engagement and evidence gathered during Units 1–2. |
| Is unnecessary personal information being collected? | No — data collected is limited to what is needed for marks monitoring. |
| Could the proposed solution negatively affect intended users? | Possibly — real-time visibility could increase pressure on a struggling learner before they have a chance to improve; mitigated by presenting marks with context rather than in isolation. |
| Is information being used only for its intended purpose? | Yes — access is restricted to informing the authorised parent; no ranking or public comparison of learners. |
| Does the proposed prototype accurately reflect stakeholder needs? | Yes — it is aligned to the confirmed problem statement and stakeholder needs (SRS §3, §6). |
| Are users being treated fairly and responsibly? | Yes — access controls and scope exclusions (no public access, no ranking) support fair treatment. |

Decision: Feasible.

## Feasibility Summary

| Feasibility Area | Decision | Main Reason | Change Required |
| --- | --- | --- | --- |
| Technical | Feasible with changes | Stack matches group skills, but RBAC/security spans two backend layers and is not yet fully mastered. | Learn Supabase RLS and ASP.NET secure auth early. |
| Operational | Feasible with changes | Solves the confirmed problem, but parent device/internet access is not fully confirmed. | Confirm device/internet access with stakeholder; short teacher onboarding. |
| Economic | Feasible | All required resources are available at little or no cost. | None major. |
| Schedule | Feasible with changes | Scope already trimmed, but integration work carries schedule risk. | Treat FR8/FR9 as stretch goals. |
| Legal | Feasible with changes | Involves personal data on minors under POPIA. | Use dummy data only; keep real data out of GitHub. |
| Ethical | Feasible | Data use is restricted to informing the authorised parent; no misuse identified. | None major. |

## Overall Feasibility Decision

Overall decision: The project is feasible with changes.

The proposed project is feasible with changes. The main strengths of the project are a real, confirmed stakeholder problem, a technology stack that matches the group's combined skills, and a project scope that has already been trimmed to fit the semester through the Requirements Change Log. The main limitations identified are the group's limited experience with role-based access control across two backend layers, and unconfirmed assumptions about parents' device and internet access. To ensure the project can be completed within the semester, the group will prioritise learning secure authentication and access control early, use only dummy/test data during development, confirm device access assumptions with the stakeholder, and treat lower-priority functions — assessment history and advanced search — as stretch goals that may be postponed if time runs short.