# Project Risk Register

## Risk Statement

The implementation of a real-time learner marks tracking system carries potential risks related to data privacy, system availability, teacher adoption, data entry errors, and device accessibility that could hinder parents' ability to monitor academic progress effectively.

| ### Risk ID | ### Risk Category | ### Probability | ### Impact | ### Contingency action | ### Risk owner | ### Current risk status | ### Mitigation Action |
| --- | --- | --- | --- | --- | --- | --- | --- |
| R01 | Security & Privacy | High | High | Implement immediate role-based access control patches and lock compromised accounts. | Lead Developer | Open | Enforce strong authentication and encrypt student mark data in transit and at rest. |
| R02 | User Adoption | High | High | Conduct mandatory training sessions and simplify the grade submission interface. | Project Manager | Open | Involve teachers early in user testing and design a streamlined, low-effort grade entry workflow. |
| R03 | Data Integrity | Medium | High | Allow teachers to send correction requests and notify parents of mark revisions. | Database Admin | Open | Add input validation checks (e.g., mark limits 0–100) and confirmation prompts before publishing. |
| R04 | Infrastructure / System Availability | Medium | Medium | Provide offline mark entry caching that syncs automatically once back online. | Backend Developer | Open | Host system on scalable cloud architecture with database backup redundancies. |
| R05 | Accessibility | Medium | Medium | Develop a lightweight mobile view optimized for low-bandwidth cellular data. | UI/UX Designer | Open | Implement responsive web design so parents can log in easily on low-end smartphones. |

### Three highest project risks

​R01 – Data Privacy Breach (Security Risk): Unauthorized access to confidential student marks could violate learner privacy rights and break trust between parents and the school.

​R02 – Teacher Resistance & Low Adoption (Operational Risk): If teachers find real-time mark uploading burdensome, data will not be updated promptly, rendering the system ineffective for parents.

​R03 – Incorrect Mark Entry (Data Quality Risk): Inaccurate assessment entries create unnecessary distress for parents and students, reducing confidence in system reliability.